## Project Planning Phase

## Backlog, Sprints & Estimation

| Date | 24 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9964 |
| Project Name | AI StudyBuddy — AI-Augmented Backend Engine |
| Maximum Marks | 5 Marks |

## 🎯 Product Backlog, Sprint Schedule, and Estimation

This product backlog captures the engineering tasks required to build the AI-augmented backend API service. The work is divided into a 2-Sprint lifecycle focusing on Core Infrastructure & Authentication (Sprint-1) and AI Service Layer Logic & Logging (Sprint-2).

Story points are assigned using standard Fibonacci sequence estimations (1, 2, 3, 5) based on complexity and backend integration depth.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Access & Auth | USN-1 | As an API consumer, I can register a new account by sending user profile payloads to the backend. | 2 | High | Sridevi A |
| Sprint-1 | User Access & Auth | USN-2 | As an API consumer, I can authenticate via credentials to receive secure signed JWT tokens. | 2 | High | Sridevi A |
| Sprint-1 | User Access & Auth | USN-3 | Implement JWT validation middleware and role verification logic to shield secure routes. | 3 | High | Sridharshini G |
| Sprint-1 | Material Management | USN-4 | Configure Multer file storage middleware to parse and filter text, pdf, and markdown buffers. | 3 | High | Sridharshini G |
| Sprint-1 | Material Management | USN-5 | Create the study materials database schema and endpoints to store extracted text mapped to users. | 2 | High | Sridevi A |
| Sprint-2 | AI Integration Layer | USN-6 | Build the Google Gemini API connector service module to pipeline text arrays to the model. | 5 | High | Srilekha R |
| Sprint-2 | AI Integration Layer | USN-7 | Create the controller logic to handle prompt generation and parse returned summaries into Markdown. | 3 | Medium | Sujitha R |
| Sprint-2 | AI Integration Layer | USN-8 | Implement flashcard and multi-choice quiz array parsing schemas from the Gemini JSON output. | 5 | Medium | Srilekha R |
| Sprint-2 | AI Integration Layer | USN-9 | Create the AI study plan generation controller to map calendars to student exam goals. | 3 | Low | Sujitha R |
| Sprint-2 | Administration Control | USN-10 | Expose protected system metrics endpoints restricted to user profiles matching the admin role. | 2 | Low | Sridevi A |

- Total Story Points: 30 Points (Sprint-1: 12 Points, Sprint-2: 18 Points)

## 📈 Project Tracker, Velocity & Burndown Chart

## 🗓️ Sprint Tracker Matrix

This matrix details the timeline parameters and tracking milestones for the development iterations.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 12 | 26 Sep 2026 |
| Sprint-2 | 18 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 18 | 03 Oct 2026 |

## ⚡ Velocity Analysis

Velocity determines the capacity of the development team based on completed story points.

- Sprint-1 Completed Points: 12 Points

- Sprint-2 Completed Points: 18 Points

- Total Project Duration: 12 Days (2 Sprints of 6 days each)

- Average Team Velocity (AV) per day:

$$\text{AV} = \frac{\text{Total Story Points Completed}}{\text{Total Project Duration}} = \frac{30 \text{ points}}{12 \text{ days}} = 2.5 \text{ story points per day}$$

## 🔥 Project Burndown Chart Metrics

The burndown dataset plots the ideal task completion rate against the real-time engineering throughput achieved by your developers across the 12-day build cycle:

Points Remaining

30 |   🔴

27 |     \   🔵

24 |       \     🔵

21 |         \       🔴

18 |===========🔴=========\=================== [🔄 SPRINT-1 TRANSITION LAYER ]

15 |             \         \   🔵

12 |               \         \     🔵

9 |                 \         \       🔴

6 |                   \         \         🔵

3 |                     \         \           🔵

0 +-----------------------\---------\------------🔴

Day:  0   1   2   3   4   5   6   7   8   9  10  11  12

[-------- SPRINT-1 --------][-------- SPRINT-2 --------]

🔴 Actual Backlog Points Burnt Down     🔵 Ideal Burn-Down Velocity Line

## 📊 Daily Burndown Data Points Reference:

- Day 0: 30 Story Points remaining (Project Kickoff)

- Day 3: 21 Story Points remaining (User registration & auth logic completed)

- Day 6: 18 Story Points remaining (Sprint-1 completion: Material ingestion & validation finalized)

- Day 9: 9 Story Points remaining (Sprint-2 tracking: Gemini API module linked & summaries active)

- Day 12: 0 Story Points remaining (Sprint-2 completion: Quizzes, study plans, and admin endpoints deployed)